| Last updated | equipment | fault | Action required |  |
| --- | --- | --- | --- | --- |
| 15/06/2026 | Litter bins | Requires emptying. Risk 6 | Regular emptying assigned to | monitor |
| 15/06/2026 | Bench in play area | Requires painting. Risk 2 | Volunteer assigned to paint | COMPLETE |
| 15/06/2026 | Cableway flooring | Floor needs replacing/repair. Risk 7 | Awaiting other floor areas to be repaired before getting quotes for this area | monitor |
| 15/06/2026 | Cableway chain links | To be inspected for wear and tear. Risk 4 | Assign a specialist company | Kompany contacted 10/06 |
| 15/06/2026 | Floor at goalposts | This is worn and needs reseeding. Risk 8 | Goal post to be moved for the winter months | monitor |
| 15/06/2026 | Goalposts | EN 748 /EN 16579 Structural tests are required. Risk not recorded. |  |  |
| 15/06/2026 | Goalposts | Algae and dirt discovered on posts. Posts require painting. Risk 2 | Posts to be cleaned | monitor |
| 15/06/2026 | MAGU | Sign required to show who and how it should be used. Risk 5 | Sign already in place to be lowered | Sign lowering to be assigned |
| 15/06/2026 | MAGU | Bolts were found to be loose on the fencing. Risk 10 | Bolts to be tightened | COMPLETE |
| 23/06/2026 | MAGU | The goal netting eye bolts needs to be tightened. Risk 5 | Repair required if netting becomes loose | COMPLETE |
| 15/06/2026 | Basketball court | Sign required to show who and how it should be used. Risk 5 | Sign already in the area needs to be lowered | Sign lowering to be assigned |
| 15/06/2026 | Basketball court | The surface is cracking. Risk 6 | Risk is low | monitor |
| 15/06/2026 | Swing Group | This should be checked to manufacturer’s instructions. Risk 6 | Assign to specialist company | Kompany contacted 10/06 |
| 15/06/2026 | Space net | There is several trip points around the anchor base structure. Risk 6 | Assign to a specialist company | Kompany contacted 10/06 |
| 15/06/2026 | Space net | The tension on the space net should be checked as per manufactures instruction. Risk 6 | Assign to a specialist company | Kompany contacted 10/06 |
| 15/06/2026 | Swing contact | This should be inspected as per the manufacture’s instructions. Risk 5 | Assign to a specialist company | Kompany contacted 10/06 |
| 22/06/2026 | Mixed 2 bay junior swing | Bolts are too long. Risk 8 | Bolts to be adjusted so the bolt is nearer the end. KM | COMPLETED |
| 15/06/2026 | Carousel | There is a lip on carousel which has dropped. Risk 8 | Assign to a specialist company | Kompany contacted 10/06 |
| 15/06/2026 | Play panels | The hedge is intruding. Risk 6 | Requires to be cut back | Will be cut back when season permits |
| 15/06/2026 | Play panels | Graffiti to be removed. Risk 1 | Graffiti is removed | COMPLETE |
| 15/06/2026 | Rocker | Two missing caps from the underside to be replaced. Risk 3 | Caps have been replaced | COMPLETE |
| 15/06/2026 | Toddler Multiplay | The climbing rope is loose at the top. Risk 8 | Could find no fault | COMPLETE |
| 23/06/2026 | Toddler Multiplay | Play dials are stiff and difficult to move. Risk 2 | To be loosened KM to investigate further | COMPLETE |
| 15/06/2026 | Gate to play area | Gate is not closing as required. Risk 6 | No fault found | COMPLETE |