Weeley Parish Council

Clerks Report – 16th March 2026

|  | Topic | Action/issue | Information | Status |
| --- | --- | --- | --- | --- |
|  | Reed Pond | Initiate Management Plan | - Obtain costs to install a chlorine pump - Publish report on website. - Purchase and install Lifebuoy at pond – complete - No progress on dredging | Lifebuoy now moved and flagpole erected. Flag purchased for St George’s Day.. Reed Pond to be discussed at July Meeting Speaking to Kevin Green re work on the pond / Getting 3 quotes for next meeting 13/10 – Have second quote now but will move to later agenda as work will not start until next Spring now. Anonymous donation of £5000 received 10/2/26 – On Feb Agenda 23/2/26 – Contractor chosen just waiting for the work to start |
|  | Investigate new Playground Equipment | Research | Contacted Kompan regarding a larger slide and they will site visit and give us estimates | Will seek further quotes, but, no rush on this item. 16/7 – Possible use of funds for paths and surfacing 29/7 – to get quotes for surfacing 10/9 – One quote for surfacing received but waiting on Playdale visit and ROSPA report 13/10 – Report received deciding on next steps |
|  | Quarterly Bank Reconciliations | Adopt this policy to reconcile quarterly | To be signed by a Cllr who is not the Chair or signatory. | 29/7 – Bank reconciliation have a £40 discrepancy so working on this to reconcile. 11/8 – Completed by Cllr Millar and reconciled 20/10 – 2nd Quarter to be done 11/11 – Clerk and Cllr Millar currently working on this 23/2 – Q1,2 and 3 completed |
|  | Asset Register | Review Asset Register | Noted that Asset Register should be reviewed for obsolete items and to update actual replacements costs rather than book cost. Suggested that a limit is set for assets to be added (i.e £200 if this is the excess) | Cllr Fitzpatrick will assist the clerk with this activity. Clerk to liaise with Cllr Fitzpatrick and define this. No progress. Possibly use Playground software if adopted to load assets 8/12 – Updating and consolidating 15/2 – further detail to be provided by Cllr Botterell and then on March agenda |
|  | Cloud Storage | Find Cloud Storage for Council documents | Currently the Laptop is backed up to a memory card. As part of our risk assessment we should also back everything up to the cloud. This should enable document sharing. | 4/9 – Renewed Microsoft subscription which gives 1gb of storage for each of the 6 available accounts. I will begin to look at uploading most recent docs and making accessible to all. 13/11 – No progress |
|  | Playground Surfacing | Possible upgrade of surfacing in Over 8’s play area | Playground Surface is already coming up and therefore we may wish to use S106 monies to improve the surface. | 5/9 – One quote received. Speaking to Playdale and possibly put in a complaint to the API. 13/11 – No progress 15/2 – researching quotes |
|  | TPOs | Keep a list of all trees in the area with TPOs | Using TDC and Richard Ransom records collate a list of all trees within Weeley that have current TPOs listed | 6/1/26 – process started |
|  | Assertion 10 | New portion added to the AGAR for 2026 | To learn about Assertion 10 and ensure Weeley is compliant | 15/2 – Report run against Website and to be studied. Already have gov.uk accounts |
|  | 9.25/5 | Finger Post at Crow Lane | Is this listed or should it be listed. Can we just clean it or replace it. Who owns it | 22/1/26 – Clerk emailed highways Essex to clarify who owns the finger post and TDC to see if it is on a Local Heritage List 10/3- Chased Open Spaces for their permission 13/3 – Permission granted to replace – discuss on March agenda |
|  | 9.25/6 | Flashing Speed Signs | Possibility of installing some of these in Weeley | 22/1/26 – Clerk emailed Cllr D Land to discuss |
|  | 10/26.8 | Plaque request from WIB | Weeley in Bloom would like to place a plaque on the bench by the Fire Station in honour of a member who used to maintain this area | 19/1 – Council voted to allow plaque 22/1 – Clerk notified WiB of permission 24/2 – Just awaiting confirmation from WiB of lettering |
|  | 10/26.11 | Playground Issues | Use Playground Reports to fix issues in playground | 19/1/26 – Council discussed issues. Clerk to contact Alpine re Petanque fence and Playdale re caps. Cllrs Green and Millar to fix anything else. 15/2 – Clerk written to Alpine but no reply. Cllr Green fitted relevant caps 24/2 – Alpine to look at issues with Petanque fencing 16/3 – Fencing addressed by Alpine and caps replaced. |
|  | 10/26.13 | Local Plan Meeting | To publish information and updates re local plan to village | 19/1/26 – Meeting to be publicised on Website and Social Media by clerk. 22/1/26- Clerk published on website and socials 15/2 – Published updated details |
|  | Tree Down | Tree Down at Queen’s Corner | WiB let me know that a tree had fallen onto a fence at Queen’s Corner | 2/2/26 – Asked Cllr Green to have a look and let me know what needs to be done 24/2 – Tree removed |
|  | Overgrowth on Clacton Road | Brambles and grass covering pavements opposite the school | Get an estimate from contractor to clear paths | 24/2 – Council agreed to Chris Dyson quote for £120 plus VAT for clearance. 6/3/26 - Cleared |
|  | New Councillor | Ne co-opted Councillor training | Provide email address / documents / access to website and any other training material | 27/2 – Email address setup. Declaration of Office signed. Code of Conduct / Standing Orders and Civility and Respect pledge provided. 6/3/26 – Sent DPI and Register of interest forms, completed the Bursary form and booking Cllr Gould into training 16/3 – DPI forms returned and will be published on Council website. Bursary and training forms to be completed at meeting |
|  | 11.26/8 | Barleyfields lighting | Contact Rose and discuss the options for lighting removal | 27/2 – Spoken to Rose and sent them a Letter of Authority to speak to UK Power Networks to see what can be done with our lights. |
|  | 11.26/10 | Council Bins | Move bins to different locations (Including Reed Pond bin) | 27/2 – Get quotes for moving bins as discussed. |
|  | Tree Bentley Road | London Plane overhanging residents property | Large London Plane overhanging residents bungalow and now causing damage to said property | 9/3/26 – Contacted Open Spaces last September who passed on to ECC but nothing heard since. Property now damaged by branches and resident wanted help to get someone to look at tree. Contacting ECC again 16/3 – Received confirmation tree has now been pruned and issue no longer remains |
|  | Weeley Telephone Library | Sign Short Term Lease from TDC | Received email from TDC for another years lease of the phone box land | 13/3 – Signed and dated and returned to TDC awaiting their signed copy back |